Rainbow Platform

Phase 11D — Internalize Remaining Intake Automation & Retire Standalone Dependency

Completion Report · July 6, 2026

# 1. Summary

Phase 11D removes the remaining operational dependency on the standalone insurance-intake-automation web app for normal dashboard use. The intake automation-grid cards — the main intake process, the vendor (Asbestos / Itel) attachment runs, and the manual retry actions — now execute in-process on the Automation Dashboard through a thin dispatch layer, instead of making an HTTP call to the standalone web app. The standalone project remains deployed and reachable as the rollback path. This is an ownership/plumbing migration, not a redesign: no intake business logic, retry behavior, Claims Service, EOJ, or lifecycle logic was changed.

The reads (Queue Health, Diagnostics, Pending Folder Inspection) were already internal from Phase 11B, and the old standalone caller (fetchIntakeServiceJson_) has no remaining callers. After 11D, the standalone web app is only used by the scheduled retry triggers (still hosted there by design), the two trigger-management grid cards, and the fallback path.

# 2. Files Modified

| File | Change |
| --- | --- |
| automation-dashboard/Code.js | Added the dispatch layer above runAutomation: runDashboardAutomation (entry point), runInternalIntakeAutomation_ (grid-shaped in-process runner mirroring runAutomation / the 11B runIntakeModuleProcess_), isInternalIntakeModuleEnabled_ (rollback flag reader), and the INTERNAL_INTAKE_AUTOMATION_RUNNERS map. Shared runAutomation is unchanged. |
| automation-dashboard/Index.html | One line: the grid's server call .runAutomation(id) → .runDashboardAutomation(id). |

No other files changed. Claims Service, EOJ, IntakeModule business logic, OAuth scopes, and the standalone project were not touched.

# 3. Automation IDs Internalized

These grid cards now run in-process when USE_INTERNAL_INTAKE_MODULE is on. Their registry entries (including webAppUrl) were left intact so the fallback path still works:

- insurance-intake-automation → processInsuranceIntake()

- asbestos-attachment-intake → processAsbestosAttachments()

- itel-attachment-intake → processItelAttachments()

- retry-insurance-intake → scheduledRetryInsuranceIntake()

- retry-asbestos-intake → scheduledRetryAsbestos()

- retry-itel-intake → scheduledRetryItel()

Deliberately NOT internalized: setup-retry-triggers and delete-retry-triggers (see §5). Non-intake automation cards are unaffected — they pass through runDashboardAutomation to the unchanged runAutomation.

# 4. Dispatch & Return-Shape Contract

runDashboardAutomation is the single entry point the grid calls. For an intake automation with an internal runner and the flag on, it runs in-process; otherwise it passes through to runAutomation. Both branches return the identical grid record shape { id, name, category, lastRunTime, lastStatus, lastMessage, message, durationMs, rawResponse } and append to the Automation Run Log the same way, so the grid renders and logs identically.

grid card click
      |
runDashboardAutomation(id)
      |
 internal runner?  --no-->  runAutomation(id)  -->  standalone web app
   & flag on?
      | yes
 runInternalIntakeAutomation_(id, processFn)  -->  in-process module
      |  (on unexpected throw)  --> runAutomation(id)  [auto fallback]

# 5. Retry / Scheduler Status

Manual/generic-grid retries are internalized. The scheduled retry triggers remain on the standalone project this phase: the standalone's own setupRetryTriggers already creates them there, so creating them again from the dashboard would produce a duplicate set (double-processing the same Gmail retry threads). Scheduler retirement is deferred to Phase 11E. Manual internal retries and the standalone scheduled retries share the same Gmail state and the same retry-attempt guards, so no new duplication is introduced.

# 6. Remaining Standalone Dependencies

| Dependency | Status |
| --- | --- |
| Scheduled retry triggers | Live on the standalone project — retained (avoids duplicate triggers). Retire in 11E. |
| setup-retry-triggers / delete-retry-triggers grid cards | Still call standalone. Left as-is to keep trigger management in one place until 11E. |
| Fallback path (flag off or internal throw) | Uses standalone webAppUrl via runAutomation. Retained for rollback. |
| Standalone project deployment | Remains deployed as the rollback target. Not retired. |

# 7. Rollback

- Instant: set Script Property USE_INTERNAL_INTAKE_MODULE=false — all intake automations revert to the standalone path. Default is true (Phase 11B verified live).

- Automatic: if an internal runner throws unexpectedly, dispatch falls back to runAutomation (standalone) for that run.

- Full: git-revert the 11D commit; the standalone project remains deployed and authoritative.

# 8. Verification Checklist

Run after clasp push + web-app redeploy (the pinned-deployment gotcha applies — use the /dev URL to confirm latest code):

- Intake Workspace loads; Run Intake, Queue Health, Diagnostics, Pending Folder Inspection all work.

- The three grid retry cards run in-process and appear in the Automation Run Log.

- Non-intake automation cards still work via runAutomation.

- No new direct Claims DB writes; USE_CLAIMS_SERVICE_EXTERNAL_LINKS remains true; Claims Service fallback intact.

- Toggling USE_INTERNAL_INTAKE_MODULE=false returns to the standalone path; standalone remains available for rollback.

- Code compiles (node --check clean); runAutomation confirmed unmodified.

# 9. Recommended Next Phase (11E)

Gated on production verification of 11D:

- Retire the scheduled retry triggers from standalone; recreate them on the dashboard, then internalize setup-/delete-retry-triggers.

- Strip webAppUrl from the intake registry entries and remove the dead fetchIntakeServiceJson_.

- Delete the temp helpers (IntakeModule_Phase11BSetup.js, IntakeModule_Phase11BDiag.js, Phase11C_TemporaryHelpers.js) once their properties/flip are confirmed.

- Retire the standalone project and delete the Phase 11C direct-write fallbacks — the final consolidation step.